delcio.manuel@outlook.pt

+258 82 45 83 542

Technical Proposal

DIAVH-PPC12J113 Form Integration, Data Saving to Server, and Intranet Store Request Page

Contents

1. Technical Proposal	2

2. Executive Summary	3

3. Project Understanding	4

4. SCOPE OF WORK	4

4.1 Engineering & Software Development	4

4.2 System Integration	4

5. Technical Approach	5

5.1 HMI Form Design	5

5.2 Data Saving Mechanism	5

5.3 Intranet Store-Request Page	5

6. Installation & Commissioning Methodology	5

7. Documentation & Training	6

7.1 Documentation	6

7.2 Training	6

8. Deliverables	6

09. Project Schedule	6

11. Warranty & Support	7

12. Assumptions & Exclusions	8

Assumptions:	8

Exclusions:	8

# 1. Technical Proposal

To: Midal

Beluluane Industrial Park, in Matola, Mozambique [Country]

Dear Sirs,

The undersigned company hereby submits its proposal for the Engineering, Development, Supply, Installation, and Commissioning of the DIAVH-PPC12J113 Form Integration, Server Data Saving, and Intranet Store Request Page, in accordance with the Scope of Work issued by Midal and dated December 2025.

Our submission comprises both the Technical Proposal and the Financial Proposal, each sealed and presented separately, as required.

Our Technical Proposal commits us in full and shall remain valid for a period of ninety (90) days from the date of submission. During this validity period, it shall remain binding upon us and subject only to modifications resulting from contractual negotiations, if any.

We acknowledge that Midal is not bound to accept any proposal received and reserves the right to reject all submissions without incurring any liability.

We appreciate the opportunity to participate in this project and remain at your disposal for any clarification or further information you may require.

Yours faithfully,

Délcio Manuel

# 2. Executive Summary

Midal is a leading industrial organization committed to operational excellence, process optimization, and continuous improvement across its production facilities. In line with its digital transformation strategy, Midal seeks to enhance production data management and internal workflow efficiency through the implementation of an integrated Human-Machine Interface (HMI) solution on the Delta DIAVH-PPC12J113 platform.

Recognizing the need to improve data accuracy, traceability, and accessibility, Midal intends to implement a structured digital data-entry system that enables operators to input production-related information directly through the HMI interface. The system will automatically store submitted data in a designated server directory, ensuring secure archiving, real-time availability, and improved reporting capabilities. In addition, Midal requires the integration of a dedicated HMI page that provides direct access to its internal intranet store-request application, thereby streamlining operational support processes.

In this context, Mave a company with experience in industrial automation, HMI/PLC integration, and digital system implementation, will lead the technical and functional execution of the project. Our approach is fully aligned with the Scope of Work requirements and is designed to deliver a reliable, user-friendly, and scalable solution tailored to Midal’s operational environment.

The project team will be composed of qualified automation and software specialists responsible for the following key activities:

- Design and development of the structured digital form based on the provided data format;

- Configuration of automatic server-based data saving mechanisms;

- Development of a dedicated intranet access page within the HMI environment;

- Installation, integration, testing, and commissioning of the system;

- Configuration of communication protocols to ensure compatibility with connected PLCs;

- Documentation, knowledge transfer, and operator training;

- Ongoing technical support and system stabilization during the warranty period.

The proposed solution will enable Midal to:

- Improve operational data accuracy and eliminate manual record-keeping;

- Ensure automatic and structured storage of production data;

- Enhance traceability and reporting efficiency;

- Provide real-time access to production information;

- Streamline internal store-request procedures through direct intranet access;

- Strengthen operational control through a robust and scalable HMI platform.

Throughout the project lifecycle, Mave will provide structured project management, continuous coordination with Midal’s technical and IT teams, and comprehensive documentation to ensure smooth implementation and long-term sustainability of the system.

This initiative reinforces Midal’s commitment to operational digitization and industrial process optimization, while positioning the HMI platform as a strategic tool for improved efficiency, transparency, and performance within its production environment.

# 3. Project Understanding

Based on the Scope of Work provided, Midal requires:

- Development of a structured digital form on the DIAVH-PPC12J113 HMI.

- Automatic saving of submitted data to a predefined server folder.

- Creation of a dedicated HMI page providing access to Midal’s intranet store-request application.

- Full system installation, integration, testing, commissioning, documentation, and training.

- Minimum 12-month warranty and post-commissioning support.

The solution must be fully compatible with the DIAVH-PPC12J113 hardware and associated industrial communication protocols.

# 4. SCOPE OF WORK

## 4.1 Engineering & Software Development

The supplier shall:

- Design and develop the digital input form based on DATA for HMI.xlsx.

- Configure the HMI to:

  - Capture all operator-entered data.

  - Automatically save the completed form to the designated server folder.

- Develop a second HMI page including:

  - A functional link/button to launch the Midal intranet store-request page.

  - Operator-friendly navigation.

- Ensure full compatibility with:

  - Delta DIAVH-PPC12J113 hardware

  - Connected PLC systems (Modbus RTU/TCP, CANopen, Ethernet/IP as applicable)

## 4.2 System Integration

The system will include:

- Network configuration for secure server communication.

- Structured file naming convention (including date/time stamp).

- Required export format (CSV / Excel / Text / Database – to be confirmed).

- Performance optimization according to HMI hardware specifications.

# 5. Technical Approach

## 5.1 HMI Form Design

The form will include:

- Structured input fields as per provided Excel file.

- Input validation logic.

- Submission confirmation functionality.

- Optimized layout for 12.1-inch 800x600 touchscreen.

- Clear navigation and operator-friendly interface.

## 5.2 Data Saving Mechanism

Upon submission:

- Data will be automatically processed.

- A file will be generated in the agreed format.

- The file will be saved to the designated server directory via Ethernet communication.

- Error handling logic will ensure saving confirmation.

## 5.3 Intranet Store-Request Page

A dedicated HMI screen will:

- Provide a direct access button to Midal’s intranet application.

- Ensure stable connectivity.

- Allow smooth navigation between HMI pages.

# 6. Installation & Commissioning Methodology

The following steps will be performed:

- Installation of developed application onto DIAVH-PPC12J113.

- Network configuration for server access.

- Functional testing including:

  - Form input validation

  - Server file saving verification

  - Intranet page access testing

- Operator Acceptance Testing (OAT).

- Final commissioning and handover.

A formal test and commissioning report will be issued.

# 7. Documentation & Training

## 7.1 Documentation

The following documentation will be provided:

- HMI screen layouts

- Communication configuration details

- File saving logic description

- System architecture overview

- Operator User Manual

## 7.2 Training

Training will be conducted for Midal operators and engineers, covering:

- System operation

- Data saving verification

- Intranet access usage

- Basic troubleshooting

# 8. Deliverables

Upon project completion, the supplier shall deliver:

- Fully functional form page on DIAVH-PPC12J113

- Automatic server-saving mechanism

- Intranet store-request page

- All software source files

- Test and validation reports

- User manual

- Training session

- Warranty documentation

# 09. Project Schedule

The following timeline outlines the key phases for the engineering, development, and commissioning of the DIAVH-PPC12J113 HMI system:

| Bidder’s Name Mave |  | Date: Bid Number: Optional Proposal: Page Nº (…………./of…………) |  |
| --- | --- | --- | --- |
| Item No. | Project Phase | Activity | Estimated Duration |
| 1 | Design | Review of "DATA for HMI.xlsx" and screen layout design. | 2 weeks |
| 2 | Development | Programming of form logic, server-saving scripts, and intranet link. | 3 weeks |
| 3 | Internal Testing | Verification of file saving logic and communication protocols. | 2 weeks |
| 4 | Installation | Physical installation of developed screens and network configuration on-site. | 3-4 days |
| 5 | Commissioning | Functional testing, server-saving verification, and intranet access tests. | 1 week |
| 6 | Acceptance | Operator Acceptance Test (OAT) and client sign-off. | 1 week |
| 7 | Handover | Delivery of documentation, source files, and operator training session. | 2 weeks |

# 11. Warranty & Support

A minimum 12-month warranty will be provided covering:

- Software bugs

- HMI screen issues

- Data saving mechanism failures

- Connectivity issues related to supplied scope

Corrective actions will be provided within an agreed response time.

Extended support agreements can be offered upon request.

# 12. Assumptions & Exclusions

## Assumptions:

- Midal will provide server access and folder designation.

- IT support will be available for intranet connectivity.

- Required input format has been provided in Excel.

## Exclusions:

- Major hardware replacement (unless otherwise agreed).

- Third-party software not specified in the SOW.

- Network infrastructure upgrades beyond the defined scope.